# Museum of Time — Implementation Overview

Student: עפרי חמו — 211906813 · Engine: Unity 6000.4.8f1, URP · Full detail: docs/Implementation_Plan.md

One line per step, in build order. The right column says which assignment requirement the step satisfies, in plain words. Bold means the step closes that requirement; plain text means it contributes to it. The code in brackets is only a pointer to the same requirement in the full plan — you never need it to read this page.

## Phase 0 — Unblock and clean up

| Step | What requirement this satisfies |
| --- | --- |
| 0.1 Resolve the duplicate `PlayerInputReader` — two classes of that name exist, so the project does not compile. Delete the Assets/Assets/Scripts/Core/ copy, keep the Assets/Scripts/Player/ one, add the Q/R/Tab actions. | Groundwork for using only the new Input System [T12] |
| 0.2 Consolidate the Input Actions asset — make MuseumInputActions the project-wide asset, delete the Unity template asset, set Active Input Handling to New only, remove every legacy Input.Get* call. | Only the new Input System is used — no legacy input anywhere [T12] |
| 0.3 Repair project structure and Build Settings — collapse the two script roots into one Assets/Scripts/, delete the stale SampleScene entry, add consistent hierarchy headers to all five scenes. | Lets you find and edit code instantly in the defense, where you must add and remove elements live [D3–D5] |
| 0.4 Version control and submission repository — Unity .gitignore, verify Library/ is untracked, push to GitHub, tag each phase. | Source code hosted in a repository, with the download link going in the GDD [S6] |

## Phase 1 — Player, cameras, animation

| Step | What requirement this satisfies |
| --- | --- |
| 1.1 Camera-relative movement, gravity, jump — build the move vector from camera forward/right instead of world axes; grounded jump; tune step offset so the museum stairs are climbable. | Stair climbing in the two-storey building [T20]; gameplay driven by the new Input System [T12] |
| 1.2 Two Cinemachine cameras and the toggle — CM_ThirdPerson for exploration, CM_FirstPerson for Time Lens inspection, swapped on C by priority. Minimap camera stays separate, so three in total. | Camera switches between first person and third person — two cameras besides the minimap [T19] |
| 1.3 Noa's Animator, built by hand — author NoaController yourself with Idle / Walk / Run / Jump (+ Interact). An imported controller does not count. | An Animator you defined yourself, with at least 4 states — player half [T14] |

## Phase 2 — World geometry and art

| Step | What requirement this satisfies |
| --- | --- |
| 2.1 The museum: two storeys with stairs — build in ProBuilder; ground-floor galleries, upper-floor mezzanine and curator's office, a real walkable staircase, textures you chose yourself. | A designed two-storey building with your own textures and stair climbing [T20] |
| 2.2 FrozenCity Terrain — hand-sculpt a Unity Terrain with three paint layers, framing the clock tower. Keep detail density low for the size budget. | Terrain built by you [T6]; keeps the build under the 300 MB cap [S1] |
| 2.3 Hinge joint set pieces — Clock of Creation pendulum, clock-tower bell, gallery gate. Build all three so one failure does not cost the requirement. | Physical hinge joints [T5]; gives the projectile something to hit [T15] |
| 2.4 Voronoi fracture ×2 — Blender Cell Fracture on the Clock of Creation and a frozen statue, 15–40 pieces each, collider and rigidbody per shard. Start early — external tool dependency. | Two assets you fractured yourself with Voronoi, appearing intrinsically in the game [T10] |
| 2.5 LOD ×2 — Blender Decimate a marble statue and a stone column to three tiers each, assign to LODGroup in Unity, record the triangle counts. | Two different assets whose polygons you reduced yourself, integrated as LOD [T11] |
| 2.6 Scale and realism pass — enforce 1 unit = 1 metre against Noa's 1.7 m; nothing floating, nothing mis-sized. | Scale and realism appropriate to the environment — the brief's "no floating foxes" rule [S10] |

## Phase 3 — Core systems

| Step | What requirement this satisfies |
| --- | --- |
| 3.1 Interaction system — an IInteractable interface plus a camera raycast filtered by a layer mask built in code; plaque, door, pickup, lever and NPC implementations. | Carries the in-game tutorial [T2] and the layer mask written in code [T17] |
| 3.2 Trigger set — five distinct components: room entry, tutorial reveal, era zone, temporal-rift hazard, Time Anchor arming. | At least 4 triggers [T3] |
| 3.3 Collision handling — real OnCollisionEnter using contact data: orb→object, falling debris→player, Warden→player, orb→boss shield. | At least 3 collisions detected and acted upon [T4] |
| 3.4 Health, energy, score wired to gameplay — energy is what makes the time powers a choice; score rises on shards and falls on capture. | Score gained and lost, plus a health and energy incentive [T8] |
| 3.5 Era system (Past / Present / Future) — sibling zone roots swapped on Q/R; objects carry changes forward so the GDD's cart puzzle works. The game's signature mechanic. | How interesting the game is — the brief's primary criterion, worth up to 5 points [G1] |
| 3.6 Chrono Hourglass slow-time — Time.timeScale with matched physics step, energy drain, unscaled UI, unmistakable feedback. | Second of the two items acquired in one scene and required in the next [T9] |
| 3.7 Chrono Orb projectile — a rigidbody sphere thrown from the active camera; on impact it freezes or rewinds rather than destroys. | Shooting — a physical body that is fired and impacts [T15] |
| 3.8 Time Anchors — hidden teleports — at least two each in FrozenCity and ClockCore only; invisible without the Time Lens; failure returns Noa to the last anchor with health refreshed and a score penalty. | From scene 2 onward, two hidden teleports; on failure the player returns to the teleport rather than the start, with health restored [T21] |
| 3.9 Cross-scene persistence and the two items — JSON save/load; Time Lens granted in scene 1 and required in scene 2, Chrono Hourglass granted in scene 2 and required in scene 3. | Serialized data passed between scenes, including two acquired items [T9]; makes the three scenes one connected game [S9] |

## Phase 4 — AI, navigation, stealth

| Step | What requirement this satisfies |
| --- | --- |
| 4.1 Two agent types, separate bakes — WardenAgent and ShadowAgent, two NavMeshSurface components baked separately, with a Shadow-only area so the two genuinely travel different routes. Unity's NavMesh bake is Recast. | Pathfinding with two agent types on different routes, each with its own bake [T13]; the Recast navmesh half of the stealth requirement [T16] |
| 4.2 Warden patrol with pause — a waypoint route with a per-point wait; the Warden fully stops and scans for 2–4 seconds. The pause is the graded part. | Patrol with pause [T7] |
| 4.3 Vision, layer mask, stealth — range, then cone angle, then a line-of-sight raycast against a mask written in code; hide volumes, a detection meter, capture when it fills. | Stealth working against the navmesh [T16]; a LayerMask defined in code rather than the inspector [T17] |
| 4.4 Steering behaviours — explicit pursue (aims at predicted position), seek and flee, named so they are obvious in a code review. | A clear AI steering element — seek, flee or pursue [T13] |
| 4.5 Chronological Shadow — the second agent type as a real character: crosses ledges Wardens cannot, steals Time Shards, recoverable by freezing it. | Makes the two agent types genuinely different [T13]; gives score a real way to be lost [T8] |
| 4.6 Enemy Animator — hand-author WardenController with Patrol / Alert / Chase / Attack (+ Frozen), driven by the detection meter. | An Animator you defined yourself, with at least 4 states [T14] |

## Phase 5 — UI and readability

| Step | What requirement this satisfies |
| --- | --- |
| 5.1 Main menu and victory screen — New Game / Continue / Controls / Quit; victory shows score, shards, detections and playtime. | Entry menu and victory menu [T1] |
| 5.2 HUD and pause menu — event-driven bars and counters; pause must restore normal time exactly, not the slow-time value. | Makes health, energy and score visible to the player [T8] |
| 5.3 Minimap — an orthographic camera rendered to a texture, rotating with Noa, live for the whole of MuseumNight. Never shows hidden anchors. | A simple minimap for orientation, present throughout at least one entire scene [T18] |
| 5.4 Dynamic 3D tutorial text — world-space TextMeshPro exhibit plaques whose text changes with player state. Screen-space UI does not satisfy the "in 3D" clause. | In-game tutorial with dynamic text and clear instructions, in 3D [T2] |

## Phase 6 — Scene content

| Step | What requirement this satisfies |
| --- | --- |
| 6.1 MuseumNight complete — teach every verb via plaques, force the staircase, shatter the Clock of Creation, introduce one Warden, end by granting the Time Lens. | Delivers in one scene: the two-storey building, the minimap, both cameras, the 3D tutorial, the player Animator and the first fracture |
| 6.2 FrozenCity complete — Terrain approach, era switching unlocks, the bell-never-rang gear puzzle across three eras, patrols and Shadows, two hidden anchors, statue shatters, grants the Hourglass. | Delivers: the Terrain, the hidden teleports, both AI agent types, stealth, patrol with pause, the hinge bell, the projectile, the second fracture and the second acquired item |
| 6.3 ClockCore complete — the inverted museum, then a three-phase boss where the era switch is the fight mechanic; unwinnable without the Hourglass. | Proves the acquired items matter, and uses collisions, triggers, stealth and teleports together |
| 6.4 Coherence pass — verify Lens → scene 2 → Hourglass → scene 3 end to end; consistent palette, effects and narrative thread; play the whole game in one sitting. | Three gameplay scenes with a coherent logical connection between them [S9]; the brief's demand for precision over an eclectic collection of features [G1] |

## Phase 7 — Polish

| Step | What requirement this satisfies |
| --- | --- |
| 7.1 Audio — per-scene ambience, effects on every player action, a mixer snapshot with a low-pass filter that engages during slow-time. Compress hard. | How interesting the game feels [G1] and how well the trailer lands [G2]; keeps the build under 300 MB [S1] |
| 7.2 Lighting and visual effects — bake where possible; per-era colour grading (sepia / neutral / cyan) so the era reads from a still frame; hold framerate on the defense machine. | How interesting the game looks [G1], trailer quality [G2], and the build running smoothly on your own machine in the defense [D2] |

## Phase 8 — Submission and defense

| Step | What requirement this satisfies |
| --- | --- |
| 8.1 Build, size budget, packaging — Windows x64; enforce the 300 MB compressed cap using the Editor Log breakdown; zip it, extract to a clean folder, and run it from there. | Under 300 MB compressed [S1]; the EXE uploaded and the packaging verified to work — a −3 penalty if it does not [S2, S5] |
| 8.2 Rebuild the GDD as PowerPoint — page 1 name and Known Bugs; page 2 onward a per-scene list of which requirements appear in that scene; trailer and repository links. | The GDD must be a PowerPoint with a YouTube trailer link [S3]; page 1 names and known bugs [S7]; page 2 onward the per-scene requirement listing [S8] |
| 8.3 The trailer — max 1:15, target 60 s, 1080p, HUD hidden, cut to music, uploaded to YouTube. Explicitly not a careless screen recording. | A trailer of at most 1:15 [S4]; trailer quality, worth up to 5 points [G2] |
| 8.4 Compliance audit and evidence — fill the compliance matrix; capture a clip per requirement; note the file and line where each is implemented. | Proves every one of the 21 technical requirements is present, and supplies the content for the GDD's per-scene pages |
| 8.5 Defense preparation — run the shipped build on your own machine beforehand; rehearse explaining the AI, era and teleport scripts cold; rehearse adding and removing an element on a timer. | The game running on your own machine, worth 5 points [D2]; a defense on the source code [D3]; adding and removing basic elements live [D5] |

## Critical path and risk

Never cut. Phase 0 first, because nothing compiles without it. Then: only the new Input System, the menus, health/energy/score, data carried between scenes, the hidden teleports, the two AI agent types, stealth, the code-written layer mask, and patrol with pause. The teleport and two-agent requirements have the most specific wording in the brief and are the easiest to fail on a technicality.

Start out of order. Steps 2.4 and 2.5 — the Blender fracture and polygon reduction. They are the most common cause of a missing requirement, because they depend on an external tool and get left until the end.

Cheapest points available. The submission rules and running the build on your own machine. The packaging penalty is −3 and the machine check is worth 5, both for work that is administrative rather than technical.

Highest-value work. Step 3.5, the era system, and Step 6.4, the coherence pass. The brief states the game is judged first and foremost on how interesting it is.